**Carwash Trader Quote Breakdown**

Stage 1

|  |  |  |
| --- | --- | --- |
| Templates | 2 days | £400 |
| Core CMS & Database | 3 days | £600 |
| User Login | 1 days | £200 |
| Carwash Listing | 1 days | £200 |
| Job Listing | 1 days | £200 |
| Search | 2 days | £400 |
| Google Maps | 1 days | £200 |
| Adverts | 1 days | £200 |
|  |  |  |
| Total | 12 days | £2400 |

Stage 2

|  |  |  |
| --- | --- | --- |
| Trader Subscription | 1 day | £200 |
| Payment Gateway Integration  (eg. Paypal) | 2 days | £400 |
|  |  |  |
| Total | 3 days | £600 |